LifeOS Master Project Roadmap

Product + Workout Module Development Plan
Version 1.0

One source of truth for product scope, development packages, exact file responsibilities, user actions, data flow, testing and future work.

# Source and status note

This roadmap consolidates the supplied LifeOS PRD v2.0 and Workout Architecture & Development Guide. The PRD is the product-level blueprint; the Workout Architecture is the detailed 1A–1F implementation guide. The architecture document originally labels 1F as planned, but the current project work has since implemented and tested 1F-1 through 1F-8, so this roadmap records 1F as complete.

The PRD describes LifeOS as a Personal Operating System, with Fitness as the first module and future expansion into nutrition, habits, journaling, planning, reminders, coaching, community and AI. fileciteturn3file0L5-L15

The Workout Architecture defines the detailed Pack 1A–1F structure, file responsibilities and development rule. fileciteturn3file1L1-L7

# 1. Product roadmap from the PRD

| Phase | Scope | Status |
| --- | --- | --- |
| Phase 1 — Personal MVP | Dashboard; Workout Programs; Today's Session; Workout Tracking; Nutrition; Habits; Journal; Analytics | 🟡 Workout complete; remaining modules need detailed planning |
| Phase 2 | Coach Portal; Notifications; Reports | 🔴 Future |
| Phase 3 | Community; Challenges; Progress Photos | 🔴 Future |
| Phase 4 | AI Coach; Meal Planner; Predictions | 🔴 Future |
| Phase 5 | Enterprise; Wearables; Payments | 🔴 Future |

The PRD's official development roadmap lists these phases and says future documents should include the TDD, Database Design, API Specification, UI/UX Design System, Testing Strategy and Security Architecture. fileciteturn3file0L109-L145

# 2. Product foundations

Goals: consistency, reduced decision fatigue, coach-guided programs, private personal data, scalable SaaS.

Roles: Personal User, Gym Coach, Gym Owner, Administrator.

Core modules: Dashboard, Exercise Library, 12-Week Program Builder, Weekly Planner, Today's Session, Workout Session, Nutrition, Water, Habits, Journal, Personal Tasks, Reminders, Analytics, Notifications, Coach Portal, Community & Challenges, AI Coach.

User journey: Login → Create/Receive Program → Weekly Schedule → Today's Session → Complete Exercises → Nutrition → Habits → Journal → Daily Score → Weekly Analytics.

These product roles, modules and journey come directly from the PRD. fileciteturn3file0L16-L42

# 3. Target technology architecture

| Area | PRD technology |
| --- | --- |
| Frontend | Next.js + React + TypeScript + Tailwind CSS |
| Backend | Next.js Route Handlers |
| Database | PostgreSQL + Prisma |
| Auth | Auth.js |
| Charts | Recharts |
| Icons | Lucide React |
| Storage | S3 / Cloudinary |
| Deployment | Vercel |
| CI/CD | GitHub Actions |
| Container | Docker |
| Future | Kubernetes, Redis, OpenAI API |

Technology choices are from the supplied PRD. fileciteturn3file0L83-L94

# 4. Workout Module master roadmap — 1A to 1F

Core flow:

Exercise Database → Program Builder → Saved Program → Today's Workout → Completed Sets → Workout History → Progress Analytics

The Workout Architecture explicitly defines these layers and their separation. fileciteturn3file1L11-L64

## 4.1 Folder structure and file responsibilities

Architecture folder structure:

app/

├── context/  → ProgramContext.tsx, WorkoutContext.tsx

├── data/     → exercises.ts, exerciseLibrary.ts, testExercises.ts, validateExercises.ts

└── components/planner/ → ProgramBuilder.tsx, WeekPlanner.tsx, DayCard.tsx, MuscleDrawer.tsx, MuscleBadge.tsx, MuscleGroupList.tsx, ExerciseLibrary.tsx, ExerciseSelector.tsx, ExerciseCard.tsx

The architecture document provides this folder structure and explains the master exercise database, program state and workout execution layers. fileciteturn3file1L13-L94

## 4.2 Pack 1A — Exercise Library Foundation

| Step | Files | User action / result | Status |
| --- | --- | --- | --- |
| 1A | ExerciseLibrary.tsx; ExerciseCard.tsx; exercises.ts; exerciseLibrary.ts | Open library → choose muscle group → see exercises → select/complete exercise | ✅ |

## 4.3 Pack 1B — Program Builder Foundation

| Step | Files | User action / result | Status |
| --- | --- | --- | --- |
| 1B | ProgramBuilder.tsx; WeekPlanner.tsx; DayCard.tsx | Program Builder → Week 1–12 → select day → add muscle group | ✅ |

## 4.4 Pack 1C — Muscle Group Builder

| Step | Files | User action / result | Status |
| --- | --- | --- | --- |
| 1C | MuscleDrawer.tsx; MuscleBadge.tsx; MuscleGroupList.tsx | Add Muscle Group → select groups → Save Muscle Groups → groups appear on day | ✅ |

## 4.5 Pack 1D — Exercise Database

| Step | Scope | Action / data | Status |
| --- | --- | --- | --- |
| 1D-1 | Chest | 8 exercises | ✅ |
| 1D-2 | Back | 8 exercises | ✅ |
| 1D-3 | Legs | 8 exercises | ✅ |
| 1D-4 | Shoulders | 8 exercises | ✅ |
| 1D-5 | Biceps | 6 exercises | ✅ |
| 1D-6 | Triceps | 6 exercises | ✅ |
| 1D-7 | Forearms | 5 exercises | ✅ |
| 1D-8 | Abs | 8 exercises | ✅ |
| 1D-9 | Cardio | 8 exercises | ✅ |
| 1D-10 | Validation | 65 total; no duplicate IDs; required fields; valid sets/reps; instructions | ✅ |

The architecture specifies 65 total exercises across these categories and the validation checks. fileciteturn3file1L103-L154 fileciteturn3file1L349-L510

## 4.6 Pack 1E — Program Builder Engine

| Step | Files | What happens | Status |
| --- | --- | --- | --- |
| 1E-1 | ExerciseSelector.tsx | Show exercises for selected muscle; select multiple | ✅ |
| 1E-2 | MuscleBadge.tsx | Muscle → Add Exercise → selector → Save Exercises | ✅ |
| 1E-3 | ProgramContext.tsx | Central Day → Muscle Group → Program Exercise state; id/sets/reps/rest | ✅ |
| 1E-4 | MuscleBadge.tsx | Display selected exercise names and settings | ✅ |
| 1E-5 | MuscleBadge.tsx / selector | Edit or remove exercises | ✅ |
| 1E-6 | ProgramContext.tsx + planner UI | Customize sets, reps and rest | ✅ |
| 1E-7 | ProgramContext.tsx + MuscleBadge.tsx | Move exercises up/down and preserve order | ✅ |
| 1E-8 | ProgramContext.tsx + ProgramBuilder.tsx | Auto-save program, Save confirmation, refresh persistence | ✅ |

The architecture defines the 1E flow and file responsibilities. fileciteturn3file1L518-L774

## 4.7 Pack 1F — Today's Workout

| Step | Implementation goal | Files / data | Status |
| --- | --- | --- | --- |
| 1F-1 | Today's Workout screen | Today's Workout component(s) | ✅ |
| 1F-2 | Load today's program | Today's Workout + Program state | ✅ |
| 1F-3 | Display planned exercises | Today's Workout | ✅ |
| 1F-4 | Individual set completion | Today's Workout state | ✅ |
| 1F-5 | Actual weight/reps tracking + auto-save | Today's Workout + localStorage | ✅ |
| 1F-6 | Workout progress percentage | Today's Workout | ✅ |
| 1F-7 | Session lifecycle: top Start Workout, timer/start time, auto-save, Finish & Update, 6-hour inactivity auto-finalization, new session after finish | Today's Workout + localStorage | ✅ |
| 1F-8-1 | Save each completed session separately | lifeos-workout-history | ✅ |
| 1F-8-2 | History list UI | WorkoutHistory.tsx | ✅ |
| 1F-8-3 | Expandable workout details: exercises, sets, weight, reps, completion | WorkoutHistory.tsx + exercise data | ✅ |

The original architecture defines 1F-1 through 1F-8 and the distinction between planned Program data and actual Workout History. fileciteturn3file1L788-L1043

# 5. Current workout data model / storage separation

| Layer | Meaning | Current storage / file | Purpose |
| --- | --- | --- | --- |
| Exercise Database | What exercises exist? | app/data/exercises.ts | Master catalog |
| Program | What does the user plan to do? | ProgramContext.tsx; lifeos-workout-program | Planned workout |
| Current Session | What is the user doing now? | lifeos-todays-workout | Active session; auto-saved |
| Workout History | What did the user actually do? | lifeos-workout-history; WorkoutHistory.tsx | Completed sessions |

The architecture's key decision is to separate Exercise Database, Program, Workout Session and Workout History so future analytics can be built from actual performance. fileciteturn3file1L1182-L1221

# 6. Weekly and monthly reports

Yes — Workout History should be the source of truth for future workout reports. We should calculate reports from completed history records rather than store duplicate report records.

Weekly report: workouts completed, total workout time, sets completed, exercises completed, average completion %, consistency.

Monthly report: total workouts, total workout time, total sets, average completion %, best workout, consistency and trends.

Future analytics can use saved weight/reps to support exercise progress, progressive overload and personal records.

PRD placement: Analytics is listed in Phase 1; Reports is listed in Phase 2. The supplied PRD does not define detailed report substeps, so those should be designed later before implementation.

# 7. Complete user flow

## A. Create Program

Program Builder → Select Week → Select Day → Add Muscle Group → Save Muscle Groups

## B. Add Exercises

Muscle → Add Exercise → Exercise Selector → Select → Save Exercises

## C. Customize

Exercise → Settings → Sets / Reps / Rest → Save

## D. Reorder

Move Up / Move Down → order stored in Program state

## E. Save

Save/auto-save → lifeos-workout-program → refresh restores

## F. Today's Workout

Saved Program → Today's Workout → today's exercises → complete sets → record weight/reps

## G. Finish & History

Finish & Update OR 6-hour inactivity → save completed session → lifeos-workout-history → clear active session → Start Workout again

## H. Review

Workout History → select session → expand details → inspect exercises, sets, weights, reps and completion

# 8. Future Workout architecture

Program Builder → Today's Workout → Workout History → Progress Tracking → Exercise Progress → Personal Records → Analytics → AI Workout Recommendations

User-specific programs

Coach/client programs

Multiple programs

Program templates

Progressive overload

Weight progression

Exercise substitutions

Rest timer

Exercise video demonstrations

Workout streaks

Progress charts

Personal records

Deload weeks

AI-generated workout recommendations

These future Workout ideas are listed in the supplied Workout Architecture as possible additions. fileciteturn3file1L1296-L1333

# 9. Product modules still to plan

| Module / phase | PRD scope | Next action |
| --- | --- | --- |
| Phase 1 | Nutrition | Define package and numbered implementation steps |
| Phase 1 | Water | Define package and numbered implementation steps |
| Phase 1 | Habits | Define package and numbered implementation steps |
| Phase 1 | Journal | Define package and numbered implementation steps |
| Phase 1 | Analytics | Define package, using Workout History as one data source |
| Phase 1 | Dashboard / Daily Score | Define package after underlying modules are clear |
| Phase 2 | Coach Portal | Define roles, screens, data model and workflows |
| Phase 2 | Notifications | Define in-app, push, WhatsApp Business Premium and email requirements |
| Phase 2 | Reports | Define weekly/monthly report requirements and implementation |
| Phase 3 | Community / Challenges / Progress Photos | Define future product package |
| Phase 4 | AI Coach / Meal Planner / Predictions | Define future product package |
| Phase 5 | Enterprise / Wearables / Payments | Define future product package |

# 10. Development rule

Package → small numbered step → identify exact files → implement only required changes → run npm run dev → test → confirm working → move to next step.

Do not mix unrelated changes between packages.

Commit a stable Git checkpoint after a package is complete.

Update this roadmap whenever a package or major feature changes.

For future PRD modules, create the detailed numbered plan before coding; do not invent missing requirements silently.

This follows the Workout Architecture's explicit development rule. fileciteturn3file1L1268-L1292

# 11. Current checkpoint

| Package | Status |
| --- | --- |
| 1A | ✅ Complete |
| 1B | ✅ Complete |
| 1C | ✅ Complete |
| 1D | ✅ Complete |
| 1E | ✅ Complete |
| 1F | ✅ Complete |
| 1F-8-1 / 8-2 / 8-3 | ✅ Complete and tested |
| Next | 🔴 Plan next Phase 1 module |

The Workout Architecture's original completion section records 1A–1E as complete and 1F as planned; this roadmap intentionally updates that status to reflect the subsequent tested implementation. fileciteturn3file1L1226-L1263

# 12. Roadmap maintenance

Every new feature should first be documented in the roadmap/PRD, then broken into numbered steps, then implemented and tested. The PRD itself says it is intended to evolve continuously and that every new feature should first be documented before implementation. fileciteturn3file0L136-L145