LifeOS Master Project Roadmap

Version 1.1 — 1G-14 Final Validation Update

This update records the current Accounts + Database implementation and the final validation/hardening pass. The existing roadmap's rule remains: change one module, test, confirm, then move forward.

# Current Roadmap

| Milestone | Scope | Status |
| --- | --- | --- |
| 1G-1 | Global application layout | Completed |
| 1G-2 | Desktop sidebar navigation | Completed |
| 1G-3 | Mobile navigation | Completed |
| 1G-4 | Page routing | Completed |
| 1G-5 | Dashboard redesign | Completed |
| 1G-6 | Workout section / Program Builder corrections | Current |
| 1G-7 | Common UI | Next after 1G-6 |
| 1G-8 | Responsive design | After 1G-7 |
| 1G-9 | Final UI consistency | After 1G-8 |
| 1G-10 | Exercise Library | Later |
| 1G-11 | Workout Tracking | Later |
| 1G-12 | Progress | Later |
| 1G-13 | LifeOS Modules | Later |
| 1G-14 | Accounts + Database | Implementation complete; final validation in progress |
| 1G-15 | PWA | Later |
| 1G-16 | Trainer | Later |
| 1G-17 | Gym Owner | Later |
| 1G-18 | Production | Later |
| 1G-19 | DevOps / CI-CD | Later |
| 1G-20 | Monitoring | Later |
| 1G-21 | Go Live | Final |

# 1G-14 Completed Implementation

PostgreSQL + Prisma connected.

Better Auth email/password authentication working.

User roles USER / TRAINER / OWNER.

Profile GET/PATCH connected to PostgreSQL.

WeightEntry history plus current User.weight.

Shared app/lib/prisma.ts used by auth, profile and weight APIs.

Multi-user isolation tested.

npm run build passing.

# 1G-14 Final Validation Checklist

[ ] Signup through UI; duplicate email/username checks.

[ ] Valid and invalid login; logout; session persistence.

[ ] Dashboard, Profile, Settings and Logout reachable by clicking the UI.

[ ] No important user flow requires manually typing internal URLs.

[ ] Profile changes persist after refresh and re-login.

[ ] Weight history persists and remains user-specific.

[ ] Create 10 test users through Signup UI.

[ ] Test data isolation across the 10 users.

[ ] Unauthenticated API returns 401.

[ ] Invalid data and cross-user access attempts are rejected.

[ ] Review Login/Signup/Profile/Dashboard/User menu/Sidebar/mobile UI.

[ ] Check browser console and server terminal for errors.

[ ] Run npm run build after final fixes.

# Development Rule

Document → break into numbered steps → implement → run → test → confirm → stable checkpoint → update roadmap. Do not mix unrelated changes.

Source alignment: the supplied roadmap explicitly requires one-module-at-a-time development and lists the UI foundation through 1G-9. The supplied Master Project Roadmap also requires small numbered steps and stable checkpoints.